WORKONOVA

MVP Product & Technical Blueprint

Scoped from the original platform blueprint  |  August 2026

# Contents

- 1. Executive Summary

- 2. MVP Guiding Principle

- 3. MVP Scope at a Glance

- 4. Platform Architecture Overview

- 5. Client Portal — MVP Scope

- 6. Freelancer Portal — MVP Scope

- 7. Admin Panel — MVP Scope

- 8. Roles & Permissions (MVP RBAC)

- 9. Payments & Payouts (MVP)

- 10. Dispute Resolution & Order Management (MVP)

- 11. Security Requirements (Non-Negotiable at MVP)

- 12. Performance & Speed Requirements

- 13. Technology Stack (MVP)

- 14. Suggested Build Roadmap

- 15. MVP Success Metrics

# 1. Executive Summary

This document scopes the full WORKONOVA platform vision into a Minimum Viable Product (MVP) — the smallest version of the platform that proves the core business model works before more advanced features are built. The original blueprint is a complete, well thought out vision; this document does not remove anything from it, it sequences it. Everything not included in the MVP is explicitly marked for Phase 2 below, so nothing is lost — it is deferred until real usage data justifies building it.

The MVP goal: launch fast, confirm that clients will pay for services through a managed marketplace and that freelancers will deliver quality work through an admin-mediated process, then use that evidence to prioritise what gets built next.

# 2. MVP Guiding Principle

One rule is not optional and must ship in version one, because it is the entire product:

- Clients and freelancers never contact each other directly.

- Every order passes through an admin QA checkpoint before it counts as delivered.

This has to be enforced at the API level: freelancer-facing endpoints must never return client name, company, or contact fields, and client-facing endpoints must never return freelancer identity. A UI-only restriction is not enough, since anyone can inspect network requests in the browser.

# 3. MVP Scope at a Glance

The fastest way to see what ships in v1 versus what is intentionally pushed to Phase 2:

| Feature Area | MVP (Launch) | Phase 2 (Later) |
| --- | --- | --- |
| Client landing page | Static, admin-editable content | Fully dynamic showreel curation |
| Service catalog & checkout | Fixed-price bundles via Razorpay | Custom-quote negotiation workflow |
| Project submission | Google Drive / Dropbox link | In-platform file preview |
| Freelancer onboarding | Single form, role dropdown | Fully dynamic per-role onboarding |
| Task privacy (blind tasks) | Included from day one | — |
| Admin roles | Master Admin + QA Admin | Multiple specialised QA roles |
| Freelancer to Sub-Admin promotion | Not included | Included |
| Payments in | Razorpay Checkout | — |
| Payouts out | Manual, or RazorpayX (your choice) | Full RazorpayX automation + bonus/penalty editing |
| Dispute resolution | Manual cancel & refund by Master Admin | Automated refund rules engine |
| Testimonials | Manual approve / reject by admin | — |
| Core security (JWT, bcrypt, RBAC, webhook validation, sanitisation, rate limiting) | Included in full | Advanced fraud / anomaly detection |

# 4. Platform Architecture Overview

WORKONOVA keeps the three-portal structure from the original blueprint unchanged — this structure is what makes the admin-mediated model work, and simplifying it would undermine the idea behind the whole platform.

- Client Portal — where clients browse services, pay, and submit project links

- Freelancer Portal — where freelancers see only their assigned, client-anonymised tasks and submit finished work

- Admin Panel — the control room that assigns work, reviews quality, relays messages, and releases payouts

Order flow: Client submits and pays, Admin assigns to a freelancer with client identity withheld, Freelancer delivers via cloud link, Admin QA reviews the work, Admin forwards approved work to the client, Client confirms, Admin releases the freelancer payout.

# 5. Client Portal — MVP Scope

## Included

- Landing page introducing WORKONOVA and its service categories, with admin-editable text (the fully dynamic 'curated showreel' logic is deferred — a static, admin-updatable page still looks professional and ships faster)

- Service catalog with fixed-price bundles (for example Silver / Gold / Custom Quote) and Razorpay checkout

- Project submission form: brief plus a Google Drive or Dropbox share link, validated server-side against those two domains

- Order status tracker: Submitted, In Progress, In Review, Delivered

- Public display of admin-approved testimonials

## Deferred to Phase 2

- Admin-curated dynamic homepage showreel

- Live custom-quote negotiation (start with fixed bundles; add negotiated quotes once you see what clients actually ask for)

# 6. Freelancer Portal — MVP Scope

## Included

- One onboarding form: name, role (dropdown), a single conditional field for portfolio / GitHub / showreel link based on role, and payout bank details

- Task list scoped to that freelancer only, showing the brief and reference links, with no client name, company, or contact info anywhere in the API response — not just hidden in the UI

- Final asset submission via cloud link

- Read-only payout history

## Deferred to Phase 2

- A fully dynamic, multi-step onboarding wizard per role

- Promoting top freelancers to sub-admin status with review permissions over junior freelancers

# 7. Admin Panel — MVP Scope

## Included

- Incoming order queue

- Assignment screen: pick a freelancer and set the payout for that task, with client identity kept server-side only

- QA gateway: approve, request revision, or reject, with a comment field

- Payout release: manual mark-as-paid, or a RazorpayX trigger — see Section 9 for the trade-off

- One message thread per order, with admin relaying between client and freelancer

- Testimonial approval queue

## Deferred to Phase 2

- A full custom-role builder UI (MVP hardcodes two roles instead — see Section 8)

- The freelancer-to-sub-admin promotion flow

# 8. Roles & Permissions (MVP RBAC)

Rather than building a full role-creation UI on day one, ship two hardcoded roles:

- Master Admin — full access, including refunds, payout cancellation, and payout overrides (including setting a payout to zero for unacceptable work)

- QA Admin — can review submitted work, request revisions, and approve or forward work to the client, but cannot touch payments, refunds, or payout amounts

Enforce this server-side with role-checking middleware on every sensitive route, so a QA Admin token is rejected with a 403 if it ever hits a refund or payout endpoint directly — not just a button hidden in their UI. Built this way, Phase 2's full custom-role builder becomes an extension of this same middleware pattern rather than a rewrite.

# 9. Payments & Payouts (MVP)

## Inbound — client to platform

Razorpay Checkout, exactly as in the original plan. Every payment webhook must be verified with an HMAC-SHA256 signature check before an order is marked Paid in the database — without this check, anyone who discovers the webhook URL could fake a successful-payment call.

## Outbound — platform to freelancer (pick one for launch)

- Manual payout (fastest to ship): the admin transfers funds via UPI or bank transfer outside the platform, then clicks Mark as Paid, which simply updates a status field. No payout-gateway integration required before launch.

- RazorpayX automation (as in the original blueprint): one-click payout from the admin panel. This needs RazorpayX business KYC approval and a payout API integration before launch — worth building once order volume makes manual transfers a bottleneck, but it adds setup time up front.

Either approach keeps the editable-payout-amount-at-assignment and revoke-task-payout-to-zero logic from the original design intact.

# 10. Dispute Resolution & Order Management (MVP)

Kept exactly as specified in the original blueprint, since this directly protects trust in the platform:

- Master Admin can cancel a client order and issue a full or partial refund through the Razorpay Refund API

- Master Admin can revoke a task from a freelancer, zero out that freelancer's payout, and reassign the work

- Both powers stay restricted to Master Admin only, enforced by the same server-side RBAC middleware from Section 8

Deferred: any automated or rules-based dispute resolution. At MVP order volumes, a human making every call is both sufficient and safer than an automated rules engine that has not yet been tested.

# 11. Security Requirements (Non-Negotiable at MVP)

Because WORKONOVA handles payments and personal data from the first order, none of the following are add-later items:

- JWT authentication for all three user types, with token expiry (for example 24 hours)

- RBAC middleware on every sensitive backend route, returning 403 on a role mismatch

- Razorpay webhook signature validation (HMAC-SHA256) before updating any payment status

- Input sanitisation on every free-text field, to block XSS

- Server-side URL validation restricting submission links to drive.google.com and dropbox.com

- Rate limiting on public forms (contact, registration, login) to blunt basic bot traffic

- Bcrypt password hashing — plain-text passwords are never stored

- MongoDB IP whitelisting so the database only accepts connections from the production backend

This matches Section 6 of the original blueprint without any cuts.

# 12. Performance & Speed Requirements

Since fast load times were called out as a requirement, here is what that means concretely for the stated stack (React + Node/Express + MongoDB):

- Use Vite rather than Create React App for the frontend build — faster local builds and a smaller production bundle

- Code-split each portal (Client / Freelancer / Admin) into its own bundle with React.lazy and Suspense, so a client never downloads admin-panel code

- Serve the built frontend through a CDN (Cloudflare or AWS CloudFront) rather than directly from the Node server

- Enable Gzip/Brotli compression in Express and set long cache headers on static assets

- Add MongoDB indexes on frequently filtered fields — status, assignedFreelancerId, clientId, createdAt — before order volume grows enough to make dashboards slow

- Paginate every list view (orders, tasks); never return an unbounded list in one API call

- Debounce search and filter inputs on the frontend so typing does not fire an API call on every keystroke

- The cloud-link submission system already avoids the biggest common cause of a slow platform — large file uploads hitting your own server — so keep that design as-is

- Optional: if SEO and first-load speed on the public marketing and catalog pages matter most, consider serving just those pages with Next.js (SSR/SSG) while keeping the authenticated dashboards as a plain React SPA — a nice-to-have, not a requirement

A reasonable target to build toward: a Lighthouse performance score of 90 or higher, with first contentful paint under about 1.5 seconds on a typical connection.

# 13. Technology Stack (MVP)

- Frontend: React.js, built with Vite

- Backend: Node.js + Express.js

- Database: MongoDB, with the indexes noted in Section 12

- Auth: JWT + Bcrypt (Firebase Auth is a viable alternative if you would rather not hand-write auth logic, at the cost of a dependency on Firebase)

- Payments: Razorpay Checkout inbound; RazorpayX or manual transfer outbound (Section 9)

- Suggested hosting: any Node-friendly host (Render, Railway, or AWS) plus MongoDB Atlas and a CDN in front of the static frontend build

# 14. Suggested Build Roadmap

- Phase 1 (MVP, this document): the three portals at the scope above, two admin roles, your choice of payout method, the full security list, and the performance practices in Section 12

- Phase 2: custom role builder, freelancer-to-sub-admin promotion, dynamic homepage curation, custom-quote negotiation, and full RazorpayX automation with bonus/penalty editing (if manual payouts were used at launch)

- Phase 3: automated dispute and fraud rules, plus analytics dashboards, layered on top of the Phase 1 security foundation

Actual timeframes depend on team size — this can be broken into sprints on request, given a team size and target launch date.

# 15. MVP Success Metrics

Before investing in Phase 2, it is worth tracking:

- End-to-end order completion rate (submitted to delivered to paid out) without manual engineering intervention

- Average admin QA turnaround time per task

- Refund and dispute rate

- Whether the blind-task privacy rule holds up in practice — confirming no client info ever appears in a freelancer-facing API response, and vice versa